# Business Case Template

https://muban.me

## Automated Document Generation Implementation

Version: 1.0
Date: [Insert Date]
Prepared by: [Your Name]
Company: [Company Name]

## How to Use This Template

This template helps you build a compelling business case for implementing automated document generation in your organization. Follow these steps:

### Step 1: Gather Information

Before filling out this template, collect:

- Current document volumes and processing times

- Staff costs and time allocation

- Error rates and rework statistics

- Existing system information

- Budget constraints and approval requirements

### Step 2: Complete Each Section

Work through the template sequentially:

- Replace all [placeholders] with your actual data

- Delete sections that don’t apply to your situation

- Add company-specific details where relevant

- Check all boxes ( ) as you complete tasks

- Fill in all tables with your financial data

### Step 3: Customize for Your Audience

- For C-Suite: Focus on Executive Summary, ROI, and Strategic Alignment

- For Finance: Emphasize Section 3 (Financial Analysis)

- For IT: Highlight Technical Requirements and Integration details

- For Department Heads: Focus on Process Improvements and Timeline

### Step 4: Review and Validate

- Verify all financial calculations

- Confirm timeline is realistic

- Check that metrics are measurable

- Ensure all stakeholders are identified

### Step 5: Present and Gain Approval

Use the Approval section (Section 9) to obtain formal sign-off from key decision-makers.

Estimated Time to Complete: 4-8 hours (depending on data availability)

Need Help? Contact us at contact@muban.me or schedule a consultation at https://muban.me/about.html

## Executive Summary

This business case evaluates the implementation of an automated document generation solution to replace manual document creation processes. The analysis demonstrates potential cost savings of [XX%] and efficiency improvements of [XX hours/week], with an estimated ROI of [XX months].

### Key Recommendations

- Implement automated document generation for [specify document types]

- Begin with [pilot department/process]

- Scale to [additional areas] within [timeframe]

## 1. Current State Analysis

### 1.1 Document Volume

| Document Type | Monthly Volume | Time per Document | Total Hours/Month |
| --- | --- | --- | --- |
| [e.g., Invoices] | [XXX] | [X min] | [XXX] |
| [e.g., Contracts] | [XXX] | [X min] | [XXX] |
| [e.g., Reports] | [XXX] | [X min] | [XXX] |
| [e.g., Proposals] | [XXX] | [X min] | [XXX] |
| Total | [XXX] | - | [XXX] |

### 1.2 Current Process Challenges

- Manual data entry and formatting: [XX hours/week]

- Version control issues: [XX incidents/month]

- Error rate: [XX%]

- Bottlenecks in [department/process]: [X days delay]

- Compliance risks: [describe]

- Customer satisfaction impact: [score/feedback]

### 1.3 Current Costs

Personnel Costs:

- Staff time on document creation: [XX hours/month] × [$XX/hour] = $[XXX]/month

- Quality review and corrections: [XX hours/month] × [$XX/hour] = $[XXX]/month

- Management oversight: [XX hours/month] × [$XX/hour] = $[XXX]/month

Error & Rework Costs:

- Estimated errors: [XX/month] × [$XX per error] = $[XXX]/month

- Customer complaints: [XX/month] × [$XX per incident] = $[XXX]/month

Opportunity Costs:

- Delayed sales cycles: $[XXX]/month

- Staff capacity for strategic work: $[XXX]/month

Total Current Monthly Cost: $[XXX]
Annual Cost: $[XXX]

## 2. Proposed Solution

### 2.1 Solution Overview

Implement Muban automated document generation platform to:

- Generate documents from templates and data sources

- Ensure consistent branding and compliance

- Integrate with existing systems (CRM, ERP, databases)

- Support multiple formats (PDF, Excel, Word, HTML)

- Provide audit trails and version control

### 2.2 Implementation Scope

Phase 1 (Months 1-2): Pilot

- Document types: [List 2-3 high-value documents]

- Department: [Department name]

- Expected volume: [XXX documents/month]

Phase 2 (Months 3-4): Expansion

- Additional document types: [List]

- Additional departments: [List]

- System integrations: [List systems]

Phase 3 (Months 5-6): Full Deployment

- All document types: [Total number]

- Organization-wide rollout

- Advanced features: [List]

### 2.3 Technical Requirements

- Template design and configuration

- Data source integration

- User training and documentation

- Testing and quality assurance

- Security and compliance setup

## 3. Financial Analysis

### 3.1 Implementation Costs

One-Time Costs:

| Item | Cost |
| --- | --- |
| Software setup & configuration | $[XXX] |
| Template development | $[XXX] |
| System integration | $[XXX] |
| Data migration | $[XXX] |
| Staff training | $[XXX] |
| Total One-Time | $[XXX] |

Ongoing Costs (Monthly):

| Item | Cost |
| --- | --- |
| Platform subscription | $[XXX] |
| Support & maintenance | $[XXX] |
| Template updates | $[XXX] |
| Total Monthly | $[XXX] |
| Annual | $[XXX] |

### 3.2 Expected Benefits & Savings

Time Savings:

- Automation efficiency: [XX%] reduction in document creation time

- Monthly time saved: [XXX hours]

- Annual labor cost savings: $[XXX]

Error Reduction:

- Expected error rate reduction: [XX%]

- Annual error cost savings: $[XXX]

Process Improvements:

- Faster turnaround time: [X days → Y days]

- Increased capacity: [XXX additional documents/month]

- Revenue opportunity: $[XXX]/year

Compliance & Risk:

- Reduced compliance violations: $[XXX]/year

- Improved audit readiness: [quantify if possible]

Total Annual Benefit: $[XXX]

### 3.3 ROI Calculation

Total Implementation Cost: $[XXX]
Annual Net Savings: $[XXX] (Benefits - Ongoing Costs)
Payback Period: [XX] months
3-Year ROI: [XXX%]
5-Year ROI: [XXX%]

### 3.4 Cost-Benefit Summary (5 Years)

| Year | Investment | Benefits | Net Savings | Cumulative |
| --- | --- | --- | --- | --- |
| Year 1 | $[XXX] | $[XXX] | $[XXX] | $[XXX] |
| Year 2 | $[XXX] | $[XXX] | $[XXX] | $[XXX] |
| Year 3 | $[XXX] | $[XXX] | $[XXX] | $[XXX] |
| Year 4 | $[XXX] | $[XXX] | $[XXX] | $[XXX] |
| Year 5 | $[XXX] | $[XXX] | $[XXX] | $[XXX] |

5-Year Total Net Benefit: $[XXX]

## 4. Risk Analysis

### 4.1 Implementation Risks

| Risk | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Technical integration challenges | Medium | High | Phased approach, expert support |
| User adoption resistance | Medium | Medium | Change management, training |
| Data quality issues | Low | Medium | Data audit before migration |
| Timeline delays | Medium | Low | Buffer time, clear milestones |
| Cost overruns | Low | Medium | Fixed-price contracts, monitoring |

### 4.2 Risk of Inaction

If we maintain current manual processes:

- Continued labor costs: $[XXX]/year

- Growing error rates as volume increases

- Competitive disadvantage

- Staff burnout and turnover

- Scalability limitations

- Compliance risks

## 5. Strategic Alignment

### 5.1 Business Objectives Supported

- Digital transformation initiative

- Operational excellence goals

- Cost reduction targets: [XX%]

- Customer experience improvements

- Compliance and risk management

- Scalability for growth

### 5.2 Success Metrics

Key Performance Indicators:

| KPI | Baseline | Target (6 months) | Target (12 months) |
| --- | --- | --- | --- |
| Document processing time | [XX min] | [XX min] | [XX min] |
| Error rate | [XX%] | [XX%] | [XX%] |
| Documents/FTE/month | [XXX] | [XXX] | [XXX] |
| Customer satisfaction | [X.X/10] | [X.X/10] | [X.X/10] |
| Processing cost per document | $[XX] | $[XX] | $[XX] |

## 6. Implementation Plan

### 6.1 Timeline

Month 1-2: Planning & Setup

- Week 1-2: Requirements finalization

- Week 3-4: Platform setup

- Week 5-6: Template development

- Week 7-8: Integration & testing

Month 3-4: Pilot Deployment

- Week 9: User training

- Week 10-12: Pilot with [department]

- Week 13-16: Feedback & optimization

Month 5-6: Full Rollout

- Week 17-20: Organization-wide deployment

- Week 21-24: Optimization & support

### 6.2 Resource Requirements

Project Team:

- Project Manager: [X hours/week]

- Technical Lead: [X hours/week]

- Business Analyst: [X hours/week]

- Department Representatives: [X hours/week]

Vendor Support:

- Implementation consultant: [X days]

- Training specialist: [X days]

- Ongoing support: [describe]

## 7. Alternative Analysis

### 7.1 Option Comparison

| Criteria | Status Quo | Build In-House | Muban Solution |
| --- | --- | --- | --- |
| Initial Cost | $0 | $[XXX] | $[XXX] |
| Time to Value | N/A | 12-18 months | 2-3 months |
| Ongoing Cost | $[XXX]/year | $[XXX]/year | $[XXX]/year |
| Risk | High | High | Low |
| Scalability | Poor | Good | Excellent |
| Maintenance | N/A | High burden | Vendor managed |
| Recommendation | NO | CAUTION | YES |

### 7.2 Why Muban?

- • Proven platform with [X] enterprise customers

- • Rapid deployment: [X months vs X months]

- • Comprehensive support and training

- • Regular updates and improvements

- • Compliance certifications: [list]

- • Scalable pricing model

## 8. Recommendation

### 8.1 Go/No-Go Decision

Recommended Action: PROCEED with implementation

Rationale:

- Strong Financial Case: [XX%] ROI with [XX month] payback

- Strategic Fit: Aligns with digital transformation goals

- Manageable Risk: Phased approach with proven technology

- Competitive Necessity: Industry standard for document automation

- Scalable Solution: Supports future growth

### 8.2 Next Steps

Immediate Actions:

- ☐ Secure budget approval: $[XXX]

- ☐ Form project team (by [date])

- ☐ Engage vendor for detailed scoping (by [date])

- ☐ Finalize requirements and timeline (by [date])

Month 1:

- Kick-off meeting

- Technical environment setup

- Begin template development

Month 2:

- Complete pilot setup

- User training

- Begin pilot testing

## 9. Appendices

Note: All appendices are optional and should be included only if:

- Information is readily available

- No NDA or confidentiality restrictions apply

- Additional detail strengthens your business case

- Stakeholders require supporting documentation

You may omit any or all appendices without affecting the core business case. Include only what adds value to your specific situation.

### Appendix A: Document Inventory

[Detailed list of all document types, volumes, and complexity]

### Appendix B: Process Flow Diagrams

[Current state vs. future state process maps]

### Appendix C: Technical Architecture

[System integration diagram]

### Appendix D: Vendor Evaluation

[Comparison matrix of evaluated solutions]

### Appendix E: User Testimonials

[Case studies from similar organizations]

## Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Sponsor |  |  |  |
| Finance Director |  |  |  |
| IT Director |  |  |  |
| Department Head |  |  |  |

Document Control:

- Created: [Date]

- Last Updated: [Date]

- Next Review: [Date]

- Classification: [Internal/Confidential]

## Additional Resources

For implementation support and more information:

- Email: contact@muban.me

- Website: https://muban.me

- Schedule consultation: https://muban.me/about.html